WaveCrest Quality Management System

Policy & Procedure Document

Policy Code: WQMS-FIN-CAPEX-038-2025

Policy Title: Capital Expenditure Governance Policy

Version Control

Version: 1.0

Date Issued: August 2025

Next Review Date: August 2026

Approved By:

___________________

1. Purpose

Control planning, approval, and post-implementation review of capital projects exceeding R50,000 / N$50,000.

2. Scope

Applies to all business units, subsidiaries, mines, tourism assets, IT platforms, and fleet acquisitions.

3. Definitions

CAPEX: Spend that creates or improves assets with life >12 months.

Business Case: HRTest template summarising need, ROI, risks, ESG impact.

4. Policy Statements

All CAPEX requires a business case logged in HRTest with cost-benefit analysis.

Threshold approvals: Dept Head ≤R250k, EXCO ≤R2m, Board >R2m.

Segregation of duties between requester, approver, and finance controller.

Post-implementation reviews within 90 days of commissioning.

5. Procedures

Submit CAPEX request with supporting quotes and risk assessment.

Finance validates budget availability and depreciation impact.

Procurement ensures competitive sourcing and contract controls.

Project manager tracks milestones, spend, and benefits realisation.

6. Responsibilities

Requestor: drafts business case and ensures accuracy.

Finance Controller: maintains CAPEX register, monitors spend, reports variances.

EXCO/Board: approve, prioritise, and monitor portfolio performance.

Internal Audit: tests compliance annually.

7. Records & KPIs

CAPEX approval cycle time <15 days.

Benefit realisation variance <10%.

All assets tagged and capitalised within month of go-live.

8. Review

Reviewed annually or when investment strategy changes.